## Slide 1: CS-250 Project By cooper david

## Slide 2: Scrum agile roles
Scrum Master
Facilitates the Scrum process.
Removes obstacles and ensures the team stays on track.
Acts as a leader for the team.
Product Owner
Represents the voice of the customer.
Defines and prioritizes the product backlog.
Ensures the team delivers value to the customer.
Development Team
Cross-functional team responsible for delivering the product increment.
Self-organizing and accountable for delivering high-quality work.
Collaborates closely to achieve sprint goals.

## Slide 3: Phases of SDLC
Sprint Planning
The team plans the work to be completed during the sprint.
Backlog items are selected based on priority and complexity.
Sprint Execution
The team develops and tests the features identified in the sprint backlog.
Daily stand-up meetings keep the team aligned and focused.
Sprint Review
Stakeholders review the completed work and provide feedback.
The team demonstrates the product increment and discusses potential improvements.
Sprint Retrospective
The team reflects on the sprint and identifies areas for improvement.
Processes and practices are adjusted to increase efficiency and quality.

## Slide 4: Contrasting Agile and Waterfall
Agile Approach
Flexibility: Agile allows for changes to be made throughout the development process.
Customer Collaboration: Agile encourages constant communication and feedback from stakeholders.
Iterative Development: Agile breaks down the project into smaller, manageable increments.
Adaptive Planning: Agile plans are adjusted based on feedback and changing requirements.
Waterfall Approach
Sequential Phases: Waterfall follows a linear progression through defined phases: requirements, design, implementation, testing, deployment, and maintenance.
Comprehensive Documentation: Waterfall requires thorough documentation at each stage of development.
Less Flexibility: Changes are difficult to implement once a phase is completed.
Longer Delivery Times: Waterfall projects often have longer delivery times due to sequential phases.

## Slide 5: Factors to Consider for agile/waterfall​
Project Requirements: Agile is suitable for projects with evolving or unclear requirements, while Waterfall is better for projects with stable and well-defined requirements.
Customer Involvement: Agile involves customers throughout the development process, making it ideal for projects with high customer collaboration needs.
Flexibility vs. Predictability: Agile offers flexibility and adaptability, whereas Waterfall provides predictability and structure.
Team Dynamics: Agile requires self-organizing, cross-functional teams, whereas Waterfall relies on defined roles and sequential processes.
Sudden changes: Agile development allowed me to adapt to changing the SNHU Travel app from a more list based one to a more PowerPoint/slideshow focused one. Whereas with waterfall, I wouldn’t have been able to adapt so easily, or needing to scrap everything I did up until that point.

## Slide 6: Sources Used
Scrum.org. (n.d.). https://www.scrum.org/
Agile Alliance. (n.d.). https://www.agilealliance.org/
ProjectManagement.com. (n.d.). https://www.projectmanagement.com/
Atlassian Agile Coach. (n.d.). https://www.atlassian.com/agile